Enabling Business-User Discovery & Self-Service Consumption

of Data Assets in the AWS Data Lake

Architecture, Solution Options, Implementation Challenges, and Recommendations

Analysis & Recommendation Document

Prepared: July 2026

# Table of Contents

# 1. Executive Summary

Business users today need a governed, self-service way to discover, understand, and consume curated data assets that live in the AWS data lake — without depending on data engineering teams for every request, and without compromising security or compliance controls. AWS provides a purpose-built pathway for this through Amazon DataZone, layered on top of AWS Glue Data Catalog and AWS Lake Formation for technical metadata and fine-grained access control, and integrated with AWS IAM Identity Center for identity federation.

This document consolidates the architecture, workflows, identity model, infrastructure-as-code approach, and implementation challenges for standing up this capability, and closes with a prioritized set of recommendations. It reflects a solution architecture reviewed end-to-end: from raw data sources, through cataloging and governance, into a business-friendly catalog with subscription-based access requests, through to actual query consumption — plus how all of it can be provisioned via Terraform in environments where console access is restricted.

## Key Recommendation

Adopt Amazon DataZone as the primary business-facing data catalog and subscription layer, backed by AWS Lake Formation for enforcement and AWS IAM Identity Center for federated identity, and provision all four layers via Terraform using a phased rollout that proves the pattern in a console-accessible environment before promoting to environments where Terraform is the only provisioning path.

# 2. Business Context & Objective

Organizations that centralize data in an AWS data lake (Amazon S3, cataloged via AWS Glue) frequently face a discovery and access gap: technical metadata exists, but business users have no easy way to search for data in business terms, understand data quality or ownership, or request access without opening a ticket to a data engineering team. The objective is to close that gap with:

- A searchable, business-friendly catalog of available data assets.

- A self-service request-and-approval workflow that doesn't bypass governance.

- Automatic, auditable provisioning of the underlying access grants once approved.

- A consumption layer (query engines and BI tools) that business users can use immediately after approval.

- An infrastructure-as-code approach consistent with the organization's environment-promotion model (console access in DEV only; Terraform-only in higher environments).

# 3. Solution Options

AWS offers a layered set of services that, combined, address the discovery-to-consumption lifecycle. Each layer has a distinct role; none of them substitutes for the others.

## 3.1 AWS Glue Data Catalog — Technical Metadata

The foundational, technical metadata store: schemas, table definitions, and partitions for data in Amazon S3. It is read by Athena, Redshift Spectrum, EMR, and DataZone alike. It has no business-user-facing interface on its own — it is the substrate, not the discovery layer.

## 3.2 AWS Lake Formation — Governance & Enforcement

Provides centralized, fine-grained access control (table, column, and row level) over data cataloged in Glue. It is the enforcement point: every grant that a business user ultimately receives, whether initiated manually or automatically through DataZone, is a Lake Formation permission (or, for hybrid-mode assets, an IAM-based opt-in principal registration).

## 3.3 Amazon DataZone — Business Catalog & Self-Service Layer

This is AWS's purpose-built answer to the discovery-and-consumption problem. Its core capabilities:

- Business Data Catalog — federated metadata from Glue, Redshift, and other sources, enriched with business names, glossaries, and descriptions so users can search in business language.

- AI-assisted cataloging — generative-AI features that auto-generate business descriptions, highlight impactful columns, and suggest analytical use cases.

- Data Products — curated bundles of assets that consumers subscribe to as a single unit rather than requesting each table individually.

- Data quality visibility — surfaces AWS Glue Data Quality (or third-party) metrics directly in search results.

- Subscription & approval workflow — the self-service request mechanism, detailed in Section 4.

- Data Portal — the browser-based application business users actually interact with, authenticated via IAM Identity Center or federated IAM.

## 3.4 Consumption Tools

Once a subscription is approved and the underlying grant is created, business users consume data through:

- Amazon Athena — serverless SQL query engine, the default for ad hoc analysis on approved S3/Glue assets.

- Amazon Redshift Query Editor — for warehouse-native assets and heavier analytical workloads.

- Amazon QuickSight — dashboards and visual exploration for users who prefer not to write SQL.

## 3.5 AWS IAM Identity Center — Identity & Federation

Business users authenticate to the DataZone data portal via IAM Identity Center rather than as native IAM users. Identity Center can use its built-in directory or federate an external IdP (Okta, Entra ID, etc.) via SAML/SCIM. IAM-based access is technically possible but is scoped to the domain's own AWS account and is best reserved for service accounts or administrative access, not a general business-user population.

# 4. End-to-End Architecture

The layers above compose into a single end-to-end flow, from raw data source to a business user running a query:

- Data is registered in Amazon S3 and cataloged via AWS Glue crawlers into the Glue Data Catalog.

- AWS Lake Formation is layered on top for centralized, fine-grained permission management.

- Data owners publish curated assets — individually or packaged as Data Products — into the Amazon DataZone business catalog, adding business context and glossary terms.

- Business users authenticate into the DataZone Data Portal (via IAM Identity Center) and search the catalog using business terminology, reviewing data quality signals as they go.

- A user requests access by subscribing to an asset or data product; the asset owner is notified.

- The owner approves or rejects the request through the DataZone subscription workflow.

- On approval, DataZone automatically creates the necessary Lake Formation grants (for Glue/S3 assets) or Redshift grants (for warehouse assets), and provisions the asset into the subscribing project's environment.

- The user queries the data via Amazon Athena or Amazon Redshift, or visualizes it in Amazon QuickSight.

This flow was mapped as a layered architecture diagram earlier in this engagement, showing sources feeding the Glue/Lake Formation governance layer, which feeds the DataZone business catalog, which business users interact with directly, terminating in the consumption tools.

## 4.1 A Practical Caveat: Managed vs. Unmanaged Assets

For lake data to be queryable immediately after subscription approval, the underlying asset must be Lake Formation-managed (a managed Glue table, or a Redshift table/view). If a data source is registered in Glue via a crawler but never brought under Lake Formation management — an 'unmanaged' asset — DataZone's automatic fulfillment cannot create a grant. The asset remains discoverable and requestable, but query access does not follow automatically; this is addressed further in Section 6.

# 5. Subscription & Approval Workflow

The request-and-approval mechanism is the governance control point in this architecture, and it follows a consistent path regardless of asset type:

| Step | What Happens | System of Record |
| --- | --- | --- |
| 1. Subscribe | Business user requests access to an asset from the Data Portal. | DataZone |
| 2. Request created | A subscription request is created and tracked. | DataZone / EventBridge |
| 3. Owner notified | The asset owner receives a notification to review. | DataZone |
| 4. Owner decision | Owner approves or rejects the request. | DataZone |
| 5a. If approved | DataZone assumes an IAM role and creates a Lake Formation grant (managed assets) or Redshift grant. | Lake Formation / Redshift |
| 5b. If rejected | Requester is notified; no grant is created. | DataZone |
| 6. Environment update | The asset is added to the subscribing project's environment (e.g. the Athena `_sub_db`). | DataZone |
| 7. Consumption | User queries the asset via Athena, Redshift, or QuickSight. | Athena / Redshift / QuickSight |

For unmanaged assets, DataZone instead publishes a 'Subscription Request Created/Approved' event to Amazon EventBridge with the full request payload; a custom Lambda or Step Functions handler must be built to complete the grant outside of DataZone's automation.

# 6. How DataZone Constructs Map to Lake Formation Permissions

DataZone does not replace Lake Formation — it orchestrates it. Understanding this mapping is essential for troubleshooting access issues and for designing the Terraform provisioning model.

| DataZone Construct | Lake Formation / IAM Effect |
| --- | --- |
| Project environment | DataZone creates and owns IAM roles for producers and subscribers within that environment. |
| Subscription approved | DataZone assumes its own IAM role to initiate the grant — the business user's identity is never used directly. |
| Managed asset (Glue/Redshift) | DataZone automatically creates a Lake Formation grant (or Redshift grant). |
| Unmanaged asset | DataZone publishes an EventBridge event; grant creation is manual/custom. |
| Grant scope | Subscriber grants are read-only; the producer project retains broader/write permissions. |
| Lake Formation hybrid mode | Allows DataZone to register an IAM-managed table's S3 location and add the subscriber's role as an opt-in principal at subscribe-time, without pre-registration in Lake Formation. |

One notable limitation: LF-TBAC (tag-based access control) is not supported for DataZone-managed Glue assets — only the standard named-resource permission model applies.

# 7. Business User Identity & Access

Business users should not be provisioned as individual native IAM users or roles. The recommended and AWS-designed path is federated SSO through AWS IAM Identity Center:

- An external identity provider (Okta, Microsoft Entra ID, etc.) federates into IAM Identity Center via SAML, with users and groups kept in sync via SCIM.

- IAM Identity Center is enabled for the DataZone domain using either implicit assignment (all directory users get access) or explicit assignment (specific users/groups are added) — this choice is permanent once made at the domain level and should default to explicit assignment for governed environments.

- DataZone maps the authenticated identity to a user profile, associated with domain units.

- Project membership (owner, contributor, or viewer) — assigned within DataZone, not IAM — determines what the user can actually do.

- At query time, the Data Portal requests short-lived, scoped IAM session credentials on the user's behalf; the business user never interacts with IAM directly.

Direct IAM-user federation into the Data Portal is technically supported (via the datazone:GetIamPortalLoginUrl action) but is scoped only to principals within the domain's own AWS account, making it impractical for a distributed business-user population — it is best reserved for service accounts or administrative/API access.

# 8. Infrastructure-as-Code: Provisioning via Terraform

Given the environment model in place — console access limited to DEV, Terraform-only provisioning for all higher environments — every layer of this architecture needs a Terraform-manageable path. This is supported today, with one notable gap.

| Architecture Layer | Terraform Resource(s) | Provider | Notes |
| --- | --- | --- | --- |
| Glue Data Catalog | aws_glue_catalog_database, aws_glue_catalog_table, aws_glue_crawler | aws | Mature, long-standing support. |
| Lake Formation setup | aws_lakeformation_resource, aws_lakeformation_data_lake_settings | aws | Requires careful admin/grantee principal separation. |
| Lake Formation grants | aws_lakeformation_permissions | aws | Pipeline execution role needs explicit grant/revoke IAM permissions. |
| DataZone domain & project | aws_datazone_domain, aws_datazone_project | aws | Resource-identity support added recently. |
| DataZone environment & profile | aws_datazone_environment, aws_datazone_environment_profile, aws_datazone_environment_blueprint_configuration | aws | — |
| DataZone glossary & metadata | aws_datazone_glossary, aws_datazone_glossary_term, aws_datazone_form_type, aws_datazone_asset_type, aws_datazone_user_profile | aws | — |
| DataZone subscription target / data source | awscc_datazone_* (Cloud Control API) | awscc | Gap in the standard aws provider; use awscc as the fallback. |
| Identity Center permission sets & assignment | aws_ssoadmin_permission_set, aws_ssoadmin_account_assignment | aws | — |
| Identity Center directory objects | aws_identitystore_user, aws_identitystore_group | aws | Only relevant if not using external-IdP SCIM sync. |

## 8.1 Provider Choice Guidance

Where a resource exists in both the aws and awscc providers, prefer aws for consistency and community support; fall back to awscc (generated from CloudFormation's Cloud Control API) only for resources not yet covered — currently, DataZone subscription targets and data sources fall into this category.

# 9. Implementation Challenges & Mitigations

| # | Challenge | Impact | Recommended Mitigation |
| --- | --- | --- | --- |
| 1 | Unmanaged assets cannot receive automatic grants on subscription approval. | Business users see 'approved' but cannot query the data; support tickets and confusion follow. | Enforce Lake Formation management (or hybrid mode registration) as a publishing prerequisite; build and test the EventBridge + Lambda fallback for any assets that must remain unmanaged. |
| 2 | Terraform's aws provider lacks a subscription-target resource. | Inconsistent provisioning approach across DataZone objects; harder-to-maintain modules. | Isolate the gap to a single awscc-based submodule with clear documentation; track the open GitHub issue for when native aws support lands and migrate later. |
| 3 | Lake Formation grant/revoke requires specific IAM permissions on the Terraform execution role; admins and grantees must not overlap. | AccessDeniedException failures during apply, with no console access to diagnose in higher environments. | Bake required lakeformation:*Grant*/*Revoke* and glue:GetTable/GetDatabase permissions into the pipeline role from day one; keep the pipeline role out of the Lake Formation admin list; validate the full permission model in DEV before promotion. |
| 4 | IAM Identity Center's assignment mode (implicit vs. explicit) is a permanent, domain-level choice. | Choosing implicit assignment early can inadvertently expose the catalog to the entire directory, with no way to reverse it later. | Default to explicit assignment for any domain governing sensitive data; document the decision and rationale before the domain is created. |
| 5 | No console access to inspect Lake Formation or DataZone state in higher environments. | Debugging failed grants or subscriptions is significantly harder without visual inspection. | Use the aws_lakeformation_permissions data source and AWS CLI/API calls (read-only) from within the pipeline or a bastion role to inspect state; build CloudWatch/EventBridge-based visibility into subscription and grant events. |
| 6 | LF-TBAC (tag-based access control) is not supported for DataZone-managed Glue assets. | Organizations standardized on tag-based policies cannot use that model for DataZone-published data. | Standardize on named-resource Lake Formation permissions for any asset intended for DataZone publication; reserve LF-TBAC for assets outside the DataZone catalog if still required elsewhere. |
| 7 | Direct IAM-user federation into the Data Portal only works for principals within the domain's own AWS account. | Not viable as the primary access path for a distributed, multi-account business-user population. | Standardize on IAM Identity Center federation for all business users; reserve direct IAM federation strictly for service accounts or administrative/API access. |

# 10. Recommendations

## 10.1 Architecture

- Adopt Amazon DataZone as the single business-facing catalog and subscription layer; do not build a parallel custom catalog.

- Require Lake Formation management (including hybrid mode where applicable) for any asset intended for business-user publication, to guarantee automatic grant fulfillment.

- Package related assets as DataZone Data Products where consumption patterns naturally group multiple tables, to reduce subscription friction.

## 10.2 Governance

- Default to explicit user assignment for IAM Identity Center integration with the DataZone domain.

- Maintain a clear separation between Lake Formation administrator principals and the principals that receive scoped grants, including the Terraform execution role itself.

- Surface Glue Data Quality metrics in the catalog from the outset, so business users can assess trust before requesting access.

## 10.3 Infrastructure-as-Code

- Build Terraform modules per architecture layer (Glue, Lake Formation, DataZone, Identity Center), using the aws provider as the default and awscc only where required (currently: subscription targets/data sources).

- Grant the Terraform pipeline execution role the full set of Lake Formation grant/revoke and Glue read permissions upfront, rather than discovering gaps via failed applies in an environment without console access.

- Prove every module end-to-end in DEV (where console verification is available) before promoting to higher environments.

- Build lightweight, read-only observability (CLI/API checks, EventBridge-driven logging) into the pipeline so higher-environment issues can be diagnosed without console access.

## 10.4 Rollout Sequencing

- Phase 1 — Foundation: Glue Data Catalog + Lake Formation resource registration and admin model, validated in DEV.

- Phase 2 — Identity: IAM Identity Center integration and DataZone domain creation with explicit assignment.

- Phase 3 — Catalog: DataZone projects, environments, glossary, and initial curated data products published from managed assets only.

- Phase 4 — Self-Service: Enable the subscription/approval workflow for a pilot business-user group; monitor grant fulfillment end-to-end.

- Phase 5 — Scale: Extend to additional business units, address any remaining unmanaged-asset cases, and promote the full Terraform module set to higher environments.

# 11. Conclusion

Amazon DataZone, layered on AWS Glue Data Catalog and AWS Lake Formation, and federated through AWS IAM Identity Center, provides a complete, AWS-native path from data lake to business-user consumption — discovery in business terms, governed self-service subscription, automatic permission fulfillment, and immediate query access via Athena, Redshift, or QuickSight. The entire stack is provisionable via Terraform, with only a small, well-defined gap (DataZone subscription targets) requiring the awscc provider as an interim measure. The challenges identified — around unmanaged assets, permission model separation, identity assignment permanence, and reduced console visibility in higher environments — are all addressable with the mitigations and phased rollout outlined above, without requiring a departure from the organization's existing environment-promotion model.